# Mr. Messenger robot plans

Pending tasks for this release

[x] Review Coordinate transformations and frames of reference (book) Theory. pg 69-72

[x]Review ROS Navigation Stack. Book. Pg73-78. theory

[x]Gazebo. Get different simulated arenas and move turtlebot in them. Full house

[x]Building maps. Book. Pg 78-86. In Simulation. With and without rosbag

[x]Editing maps with gimp. pg86-87

[x]Costmaps. Pg 88 to 90

[x]Localization and navigation. pg 91-100 in simulation

[x]Debugging tools pg 104-116

[x]Review Mr Mess project. From pg 127

[]Simulate mr.mess in gazebo

[]Publish everything in git, well documented (programs, Mr. Mess documentation, urdfs of turtlebot with lidar, instructions on installation of simulated lidar and real lidar, pictures of the AMR)

[]Prepare real Mr. Mess and test navigation and mapping.

[]Create map of Burgos home, update locations and make it work

[]include logs (19.5 from my book)

[]voice feedback. pg 156 book

[]Establecer punto de inserción

[] obstacle avoidance

[] docking station

[] switch off lidar

[] timer to come to charge when idle

[]auto launch when switching on and full shutdown when click on quit

[]Integration with AWS Robomaker. I already have an activated account.

Pending tasks for future versions

[] prepare 3d part for mounting screen on robot

[] tray for the robot

[]Change to new lidar

[]Background of Messenger Robot

[] side shades for agv (nicer)

[] clean up maps when stucked

[] come back to previous location if could not reach destination and message explaining the issue

[] SD card change

[] GUI for creation of the map, configuration of stop points (using joystick), spoken messeges, strategies

Pending in documentation

[x] Orientation of the origin position

[x] parameters file

[x] flowchart of code

[x] general explanation of code

[x] launch file

[x] images (mapping,...) and pictures

[x] Hardware design

DONE

[x] change name and concept of robot to 'messenger' so is applicable to home or office

[x]Better installation of DCDC

[x] Install and configure new screen